PHASE 1: FRONTEND FOUNDATION

Goal: Create professional project UI

Things to complete:

- Homepage

- Login Page

- Register Page

- Dashboard UI

- Trend Cards (Initially dummy data)

- Charts Section

- Responsive Design

- Animations + Styling

PHASE 2 — BACKEND SETUP

Backend handles:

- APIs

- authentication

- database communication

- ML processing

Things to complete:

- FastAPI Project

- API Endpoints

- Test APIs

PHASE 3 — DATABASE INTEGRATION

Data is stored permanently

To store by creating tables for the following category:

- users

- trends

- predictions

- search history

PHASE 4 — AUTHENTICATION SYSTEM

What we will build:

- Registration API

- Login API

- Password Hashing

- JWT Tokens

Workflow:

User Login

↓

Backend Verifies Credentials

↓

JWT Token Generated

↓

Frontend Stores Token

↓

Protected Routes Accessible

PHASE 5 — TREND COLLECTION ENGINE

Now the platform starts collecting real-world data.

| API | Purpose |
| --- | --- |
| NewsAPI | News trends |
| Reddit API | Community discussions |
| Google Trends | Search popularity |

Workflow

External APIs

↓

FastAPI Backend

↓

Store Data in Database

PHASE 6 — NLP PIPELINE (AI begins)

NLP is used to analyze text

NLP Tasks:

  - Text Cleaning

  - Keyword Extraction

  - Sentiment Analysis

PHASE 7 — TREND PREDICTION MODEL

Helps predict future trend popularity

Goal

Predict:

- Rising

- Stable

- Falling

ML Workflow

Historical Trend Data

↓

Feature Engineering

↓

Train ML Model

↓

Prediction API

PHASE 8 — DASHBOARD

What You Will Build

Dashboard Components

- Trend Cards

- Charts

- Search feature

- Category Filters

PHASE 9 — FRONTEND ↔ BACKEND CONNECTION

Workflow

Frontend Request

↓

FastAPI API

↓

Database / ML Processing

↓

JSON Response

↓

Frontend Display

PHASE 10 — DEPLOYMENT

30-DAY DAILY TASK MAP

WEEK 1 — FOUNDATION

| Day | Task |
| --- | --- |
| 1 | Homepage UI |
| 2 | Improve homepage + responsive design |
| 3 | Backend setup with FastAPI |
| 4 | Database setup |
| 5 | JWT Authentication |
| 6 | Login/Register frontend |
| 7 | Frontend-backend auth integration |

WEEK 2 — DATA + NLP

| Day | Task |
| --- | --- |
| 8 | Integrate NewsAPI |
| 9 | Store trends in DB |
| 10 | Text cleaning pipeline |
| 11 | Keyword extraction |
| 12 | Sentiment analysis |
| 13 | Trend scoring |
| 14 | Category filtering APIs |

WEEK 3 — ML + DASHBOARD

| Day | Task |
| --- | --- |
| 15 | Prepare ML dataset |
| 16 | Train prediction model |
| 17 | Build prediction API |
| 18 | Dashboard UI |
| 19 | Integrate Chart.js |
| 20 | Search functionality |
| 21 | User dashboard |

WEEK 4 — DEPLOYMENT + POLISH

| Day | Task |
| --- | --- |
| 22 | Responsive optimization |
| 23 | Error handling |
| 24 | Docker setup |
| 25 | Deploy backend |
| 26 | Deploy frontend |
| 27 | Testing |
| 28 | Documentation |
| 29 | Portfolio preparation |
| 30 | Final polish + demo video |